Technical migration analysis — schema verified against live dev DB

Rebuilding eKYC on .NET

A read of the current Vaadin 7 / Spring / SQL Server platform, what it actually does, and what a big-bang rewrite to Blazor Server (with a React comparison build) on Dapper looks like.

SubjectTrikord e-KYC (HBOR)

Current stackJava 7 · Vaadin 7.4 · Spring Boot 2.2

Target stack.NET 10 · Dapper · Blazor Server + React · SQL Server (unchanged)

Scope read291 Java files + live dev DB: 50 tables, 42 views

01

What the current system is

e-KYC is a case-management application for anti-money-laundering and counter-terrorist-financing compliance — not a simple CRUD app. It onboards and periodically re-screens bank clients (individuals, legal entities, and correspondent banks), tracks beneficial ownership, scores risk, screens against sanctions lists, and enforces a multi-step approval workflow before a client is considered active.

Stack as built

| Layer | Technology | Note |
| --- | --- | --- |
| UI | Vaadin 7.4.2 (server-side, GWT widgetset) | End-of-life since 2019; compiled widgetset, not a modern SPA |
| App container | Spring Boot 2.2.1 / Spring 4, deployed as WAR under Tomcat/Jetty |  |
| Data access | Vaadin SQLContainer + hand-rolled TkDatabase JDBC helper | No repository layer — DB tables are bound straight into UI grids |
| Database | Microsoft SQL Server (JDBC via sqljdbc4) | Croatian-abbreviated table/column names throughout |
| Auth | SPNEGO/Kerberos (Windows-integrated SSO against AD) with a username/password fallback path | Two web.xml/Spring config variants ship side-by-side (with/without Kerberos) |
| Integrations | SSRS report rendering, a SharePoint document service, a sanctions-screening API, a periodic feed from an upstream client-master system | See §3 |

Size of the codebase

| Package | Files | Role |
| --- | --- | --- |
| DbClasses | 72 | One class per table/view — entity + hand-written SQL |
| Windows | 53 | Vaadin modal dialogs — one per edit screen |
| Layouts | 54 | Page-level composed views (tabs: Dashboard, Clients, Overview, Reports, Revision, Admin) |
| DataTables | 49 | Grid/container bindings paired to DbClasses |
| Panels | 15 | Reusable sub-forms (PEP, ownership, revision types) |
| Controls | 12 | Bound combo boxes (cities, postal codes, risk levels…) |
| SWfilter | 6 | Sanctions/PEP screening client |
| Converters, Kontrola, util, top-level | 30 | Formatters, session/lock/role managers, Excel export |

The UI and the database are the same layer — there is essentially no service tier. That's the single biggest structural fact driving the rewrite plan below.

02

The domain, as it actually works

Read from the schema and constants rather than any spec doc, because none was provided — worth confirming against REQUIREMENTS.md-equivalent documentation if one exists.

Client types & ownership

- Four client types share one pipeline: Physical (P) Legal (L) Bank – EU (BEU) Bank – Int'l (BINT), each with its own document set and risk questionnaire.

- Legal-entity clients carry a full beneficial-ownership structure: owners can be physical or legal persons, arranged in a hierarchy (CL_Clnt_Ownr_Hrchy), each flaggable as a PEP independently of the client itself.

- Client master data appears to originate upstream (HBOR_Klijent, an HBOR_ID foreign key on every client row) and is periodically synced in — this is likely a feed from a core banking / loan system, not data entered fresh in eKYC.

Risk & screening

- Each client is scored against a configurable risk questionnaire (criteria → points → risk class), with full history kept per client (RskQstnHView) — re-scoring on a schedule, not just at onboarding.

- Sanctions/PEP screening runs through an external SafeWatch (Fircosoft) integration — client and related-persons records are pushed out, alerts and detections come back and gate the workflow.

- PEP status is tracked at three levels independently: the client, each contact, and each owner.

Workflow (maker-checker)

Client processing status is a real state machine, not a free-text field:

NOVI → IZMJENA → UPITNIK KREIRAN → SAFEWATCH PROVJERA → (SAFEWATCH OK | NOT OK) → OCJENA RIZIKA → ODOBRENJE1 → ODOBRENJE2 → AKTIVAN → (ZATVOREN | PREKID | ODBIJEN)

Two independent approval steps (ODOBRENJE1/ODOBRENJE2) gate activation — a maker-checker control. Master-data changes on an already-active client go through a separate change/accept/reject cycle (MP_CHANGE) rather than being applied directly. Both are compliance controls that must survive the rewrite exactly, not just functionally.

Operational rules worth naming explicitly

- Record-level pessimistic locking — opening a client for edit writes a row to A_Object_Locks; a second user is blocked from editing (not just warned) until the lock clears. This is Pattern 2-style locking, not optimistic concurrency.

- Single active session per user — the app tracks Current_Host/SessionId per user and refuses a second concurrent login.

- Fine-grained, object-level roles — permissions are assigned per role per UI object (AISRoleObjct), not just per screen.

- Scheduled re-review tasks per client (CLClntTaskSchedule, interval-based) — periodic KYC refresh, a regulatory requirement in most AML regimes.

- Full audit log of operations (OperationLog) — expect this to matter to whoever the bank's compliance/audit function is.

03

Integration surface

| System | Purpose | Migration note |
| --- | --- | --- |
| Active Directory (Kerberos/SPNEGO) | Windows-integrated SSO login | ASP.NET Core supports Negotiate/Kerberos natively (Microsoft.AspNetCore.Authentication.Negotiate) — this is a straightforward like-for-like swap, easier in .NET than it was in Java |
| SQL Server Reporting Services | Renders formatted client/risk reports (embedded ReportViewer URL) | Can keep SSRS as-is and embed the same viewer URL from Blazor; no rewrite forced here |
| SharePoint web service | Document storage for client files | Stays — still in active use, port it rather than retiring it |
| SafeWatch (Fircosoft) sanctions screening | PEP/sanctions list screening, gates the approval workflow | Out of scope for the initial build — see §07/§08 for how this affects the workflow state machine |
| Upstream client-master feed (HBOR core system) | Source of HBOR_Klijent records | HBORIS is confirmed as a real linked server in production. Direction is to move away from querying it as a cross-database view and read it via an API instead — whether that's an API HBOR already exposes, or a facade API Trikord builds in front of the linked server, is still open (§08) |

04

Live schema audit

Connected directly to the local dev copy of the database rather than continuing to infer structure from the Java entity classes — those only show the columns each class happens to touch, not the full picture.

| Metric | Value |
| --- | --- |
| Base tables | 50 |
| Views | 42 |
| Foreign-key constraints, total | 9 |
| Tables with no primary key | 3 |
| Sample data present | Yes — 80 clients, 411 risk-questionnaire answers, 371 SafeWatch alerts, 789 operation-log rows |

What that changes about the plan

- Referential integrity is enforced by application code, not the database. Only 9 FK constraints exist across all 50 tables — relationships like client→owner, client→risk-answer, or alert→client that are obvious from the Java code aren't backed by real constraints in SQL Server. The new DataAccess layer can't lean on cascade behavior or DB-level integrity; it has to enforce these relationships itself. Worth proposing the missing FKs get added as a low-risk, purely additive change even under "keep schema as-is" — it doesn't rename or restructure anything.

- Three tables have no primary key at all: A_ISRole_St, CL_MatPod_Compare, and CL_Task_Interval_Names. CL_MatPod_Compare is not a minor table — it's the one backing the maker-checker master-data-change workflow (see below), so this needs a real PK before Dapper repositories are built against it.

- No concurrency-token column exists anywhere in the schema (only two unrelated RecVersion int columns on the SafeWatch tables). Decided: add a row_version column to concurrency-controlled tables (CL_Clnt, the ownership tables, etc.) — purely additive, no rename. One correction worth flagging: row_version + WHERE row_version = @RowVersion is this project's optimistic-locking pattern (Pattern 1) — the pessimistic mechanism is the separate edit-session advisory lock replacing A_Object_Locks (Pattern 2), which stays as already planned. Both are being added; they're just two different, complementary controls, not the same one.

- Multi-tenancy is planned for the future: a tenant_id column will be added to relevant tables now, even though the app is single-tenant today, so it isn't a retrofit later. This is a shared-schema/discriminator-column model — every tenant-scoped repository query filters by the current tenant, resolved server-side from the authenticated user/claims, never taken from client input.

- A_Usr.Pwd is varchar(20), storing the password itself. Confirms the plaintext-password finding below is current, not dead code — and a real hash won't fit in 20 characters, so the new Users table needs a wider column regardless.

- A_Object_Locks (the pessimistic edit-lock table) has exactly the columns needed to reimplement the same behavior in .NET: Object_Id, Object_Class, Object_Name, User_Id, Locked_At, Computer_Name.

- CL_MatPod_Compare is literally a field-by-field diff table — every compared attribute has a _K (local/KYC) and _H (HBOR/source) column, plus Accepted / DateAccepted / AcceptedBy / DoNotCheck flags. This is the exact data model for the MP_CHANGE accept/reject cycle described in §02 — good confirmation the domain read from the Java code was accurate.

05

Findings that should shape the rewrite

Not a criticism of the original build — Vaadin 7 + hand-rolled JDBC was a reasonable choice a decade ago. These are just the things a clean-slate .NET rewrite should not carry forward.

Security

Passwords compared in plaintext

Login validates by direct string comparison against a Pwd column with no hashing visible in TkLoginManager — confirmed by the schema itself (A_Usr.Pwd is varchar(20), too narrow to hold a real hash). The .NET rewrite should hash (ASP.NET Core Identity defaults) and force a one-time reset on migration rather than carrying old values forward.

Security

SQL built by string concatenation throughout

DLookup, DCount, RunSQL and most entity storeRow/init methods build WHERE clauses and literals by concatenating strings rather than binding parameters. Low practical exposure today since most inputs are internal IDs, but it's the opposite of this project's own Dapper convention (parameterized, named-parameter queries only) and shouldn't be replicated.

Secrets

DB credentials committed in plaintext properties files

environment.properties per environment (default/sepa-test/SFWTEST) has the SQL Server username and password in cleartext — one of the three is an sa (system administrator) login. Rotate these and move to a secrets store (IIS/Windows: protected configuration, Key Vault, or environment variables) as part of cutover — don't reuse the current values, including the dev credential used for this audit.

Data integrity

Only 9 of 50 tables have a real foreign-key constraint; 3 have no primary key

See §04 — the database does not enforce most of the relationships the application relies on. Treat every "obvious" relationship as application-level only until verified against the live schema, and consider adding the missing constraints as part of the rewrite even though the schema itself isn't being redesigned.

Architecture

No service layer — UI is bound directly to the database

Every DataTables class wraps a Vaadin SQLContainer pointed straight at a table; business rules live scattered across Windows/Panels event handlers. This is the main reason a straight "port the screens" approach would just recreate the same coupling in Blazor — the rewrite needs to actually introduce Domain/DataAccess/Application layers, not just change the UI framework.

Platform

End-of-life stack

Java 7 target, Vaadin 7 (EOL 2019), GWT-compiled widgetset. No incremental upgrade path exists that isn't itself a near-total rewrite of the UI layer — reinforces that a rewrite, not an in-place modernization, is the right call here.

06

Target architecture

Mirroring the layering this workspace already uses for RaceTracker — it's a good fit for eKYC's needs too, and gives you one consistent set of conventions across projects.

| Project | Contents |
| --- | --- |
| eKYC.Domain | POCOs for Client, Owner, RiskQuestionnaire, ProcessingStatus, etc. — no logic, no dependencies. Root aggregates carry TenantId |
| eKYC.DataAccess | Dapper repositories, one per aggregate; parameterized SQL only, mapped explicitly from the existing Croatian-abbreviated column names to PascalCase C# properties (schema stays as-is), plus the new additive row_version/tenant_id columns. Every tenant-scoped query filters by TenantId |
| eKYC.Application | Workflow/state-machine for processing status, risk scoring strategy, SharePoint document client, maker-checker change service, task scheduler. HBOR integration client lives here (calls an API, not the linked server — see §08) |
| eKYC.Api | REST endpoints — required now that two front ends share one backend; both Web projects call it as typed HTTP clients rather than touching Application/DataAccess directly |
| eKYC.Web.Blazor | Blazor Server UI — primary, built out to full feature parity |
| eKYC.Web.React | React UI — comparison build against the same Api, scoped to a representative slice rather than full parity (see §07) |

Concurrency patterns carried forward

- Client/owner edit forms → optimistic locking via a new row_version column (this project's Pattern 1) — an upgrade over the legacy app, which has no version check at all on updates today.

- "Client is open for editing" → pessimistic advisory lock, replacing the A_Object_Locks table with sp_getapplock/sp_releaseapplock (SQL Server's advisory-lock equivalent) scoped to the edit session — same intent as this project's Pattern 2, adapted for SQL Server. This is the actual pessimistic control; row_version above is the optimistic one, kept distinct on purpose.

- Any future callback- or batch-driven result ingestion (e.g. if screening work resumes later) → idempotent insert (MERGE / IF NOT EXISTS insert), matching this project's Pattern 3 intent.

Decided: Blazor Server primary with a React comparison build sharing one Api, big-bang cutover, existing schema kept as-is (plus additive row_version/tenant_id), Kerberos/AD SSO preserved, SharePoint kept, SafeWatch descoped, IIS deployment with Docker left open, HBOR read via API rather than the linked server.

07

Suggested sequencing

Domain → DataAccess → Application → Api → Web, same order as this workspace's own task workflow. Because this is a big-bang cutover — the bank keeps using the existing Vaadin app, unchanged, until the new one is feature-complete — there's no pressure to ship partial modules early; sequencing is about de-risking the hardest parts first, not about early production value.

1 — FoundationDomain + DataAccess + Api + auth

Stand up Domain/DataAccess/Application/Api, connect Dapper to the existing SQL Server schema, add the row_version/tenant_id columns, implement AD/Kerberos (Negotiate) auth and the object-level role/permission model, reproduce the reference-data screens (client types, states, cities, risk classes) as the first vertical slice through Blazor and React — this is the slice that proves the shared-Api approach works before either UI goes further.

2 — Client corePhysical + Legal client CRUD

Client onboarding forms, ownership structure editor, document attachment (via SharePoint), optimistic locking + edit-session advisory lock. Highest-value, highest-complexity slice — get it right in Blazor before deciding how much of it the React build needs to mirror.

3 — Risk & HBOR integrationQuestionnaire engine + client-master data

Configurable risk questionnaire/scoring strategy, PEP tracking across client/contact/owner, and an IClientMasterDataProvider abstraction in front of HBOR client-master data (§08) — interim implementation reads HBORIS directly, same as the legacy app, so this workstream doesn't stall waiting on HBOR to build an API. SafeWatch/sanctions screening is descoped from this workstream entirely — decide before starting whether the workflow states that reference it get stubbed or removed for now.

4 — Workflow & approvalsState machine + maker-checker

Processing-status state machine (adjusted to skip or stub the SafeWatch states), two-stage approval, MP_CHANGE accept/reject cycle for post-activation edits (needs CL_MatPod_Compare to get a primary key first — see §04), scheduled re-review tasks, single-session-per-user enforcement.

5 — Reporting & remaining screensDashboard, reports, admin, BEU/BINT clients

Dashboard, SSRS-embedded reports, Excel export, bank-client (EU/international) variants, revision/audit views, admin (users/roles/objects). Blazor gets full parity here; decide at this point how much (if any) the React build needs to cover, given it's a comparison exercise rather than a second production UI.

6 — CutoverVerification + go-live

Full data verification against the live schema (no migration needed — same database), credential rotation for the new app's own service accounts, a short parallel-verification window immediately before go-live, then switch users over and retire the Vaadin app in one move.

08

Decisions & what's still open

✓Front end: Blazor Server primary, React as a separate comparison project

Both consume eKYC.Api rather than either calling Application/DataAccess directly — that's what makes an honest comparison possible. Recommend scoping React to workstream 1 (and optionally 2) rather than chasing full parity with Blazor; decide after seeing both in practice whether it's worth carrying further.

✓Strategy: big-bang

The bank keeps using the current Vaadin app untouched until the .NET build reaches full parity, then cuts over once. This removes the "two systems against one schema" complexity a phased approach would have introduced, but it does mean nothing ships to real users until workstream 5 is done — worth keeping an internal demo environment live from workstream 1 onward so stakeholders can see progress without it being a production dependency.

✓Schema: kept as-is

No data migration step. Dapper repositories map directly to the existing Croatian-abbreviated table/column names. Where a name would be actively confusing in C# (e.g. CL_Clnt_Ownr_Hrchy), alias it in the SELECT rather than renaming the column, consistent with this project's own Dapper convention.

✓SSO: Kerberos/AD preserved

Implement via Microsoft.AspNetCore.Authentication.Negotiate, same SPNEGO flow as today, same service-principal/keytab pattern on the hosting server.

✓row_version + tenant_id: both added, additively

row_version gives Pattern-1 optimistic locking on concurrency-controlled tables (correcting the earlier label — this is the optimistic control; the edit-session advisory lock above is the pessimistic one, they're complementary, not the same thing). tenant_id is added now, on relevant tables, in a shared-schema/discriminator-column model, purely to avoid a retrofit later — the app stays single-tenant in behavior until multi-tenancy is actually built out.

✓SafeWatch: out of scope for the initial build

Not going into workstream 3 or anywhere else in this phase. Still needs a decision before workstream 4: does the processing-status state machine keep placeholder SAFEWATCH PROVJERA/OK/NOT OK states (skipped/auto-passed), or get redesigned without them for now? Flagged below.

✓SharePoint: stays

Ported as-is rather than retired — eKYC.Application keeps a SharePoint document client.

✓Deployment: IIS, Docker kept open

Primary target is IIS/Windows Server, same as this workspace's other projects. Nothing in the planned architecture is IIS-only (ASP.NET Core's Kestrel + reverse proxy model works the same under IIS or a container), so this doesn't add constraints beyond normal good practice — just avoid anything that would specifically assume IIS (e.g. reading server variables IIS injects that a container wouldn't have).

✓HBOR integration: no API exists yet — it's on HBOR to build/expose one

Confirmed: HBOR doesn't currently expose an API for client-master data. Trikord will recommend/request that HBOR build and expose one, rather than Trikord building a facade in front of the linked server themselves.

Dependency risk

Workstream 3 now has an external dependency Trikord doesn't control

Given thebig-bangstrategy (§08) — the whole rewrite ships as one cutover — a delayed or never-delivered HBOR API could stall the entire release, not just one feature. Recommended mitigation: define the HBOR read as an interface in eKYC.Application (e.g. IClientMasterDataProvider) from the start, and ship an interim implementation that reads HBORIS the same way the legacy app does today (cross-database query against the linked server) — functionally identical to now, just behind a clean seam. The rest of the rewrite (risk scoring, PEP tracking, everything downstream of client-master data) can proceed against that interface immediately. When HBOR ships a real API, swap in a second implementation and repoint the DI registration — no change needed anywhere else. This keeps the "move to an API" goal on the roadmap without letting an outside team's timeline gate the whole cutover.

Still open, not blocking yet

- Whether the legacy workflow's SAFEWATCH-related processing states get stubbed or dropped for now — needed before workstream 4.

- Any written regulatory/compliance requirements — confirmed none exist right now; test coverage will be driven by the workflow and schema as reverse-engineered instead.

eKYC → .NET migration analysis · code read from C:\Podhvati\eKYC-2\main · schema verified against local dev DB (read-only) · no code or data changed